# Sprint backlog

| Start date | End date | Ulugbek Norbutaev | Emmanuel Omotobora | Carla Otero | Carla Susana López | Madina Khaimuldina |
| --- | --- | --- | --- | --- | --- | --- |
| 16/10/2026 | 30/10/2026 | Run Express and connect session registration/login | Set up collaboration and build the small template shell | Learn the schema and create the first migrations | Audit one dataset and freeze the prediction input contract | Write the question, one-page evaluation rule and requirements |
| 30/10/2026 | 13/11/2026 | Connect owner-protected dataset views and review import integraton | Build upload, dataset list and basic statistics screens | Implement one validated, atomic CSV import | Create fixed splits and train baseline plus logistics regression | Check descriptive statistics and validation metrics independently |