Summary of the finished sprint

1. Table of the finished sprint.

| Start date | End date | Ulugbek Norbutaev | Emmanuel Omotobora | Carla Otero | Carla Susana López | Madina Khaimuldina |
| --- | --- | --- | --- | --- | --- | --- |
| 16/10/2026 | 30/10/2026 | Run Express and connect session registration/login | Set up collaboration and build the small template shell | Learn the schema and create the first migrations | Audit one dataset and freeze the prediction input contract | Write the question, one-page evaluation rule and requirements |

2. Summary of the finished sprint.

| Finished tasks | Audit one dataset and freeze the prediction input contract (S1-AI-01), merged into main in PR #2 (merge commit ccbcf7f). Review and merge of the evaluation protocol and requirements (S1-ST-01, PR #3). |
| --- | --- |
| Unfinished tasks | None. |
| What went well? | The audit script confirmed that the Mathematics dataset is clean (395 rows, 33 columns, no missing, invalid or duplicate values), and the shared contract checker passed: both valid input formats return results and the three invalid examples are rejected. I learned what data leakage is and why G2 and G3 must never be model inputs, and I improved my Git and GitHub workflow with branches, pull requests and reviews. |
| What (and how) could be improved? | I started before reading all the instructions and the related cards, and some of them changed during the sprint (from the Portuguese file with 3 features to the Mathematics file with all 31 features), so part of the work had to be redone. I also lost time with GitHub access, a failed push and the wrong Python version, and I used an AI assistant for guidance, mainly to avoid mistakes with Git and GitHub, which I do not use often. In Sprint 2, I will read all the instructions and the cards that depend on mine before starting, confirm the dataset and features with the coordinator and ST first, and agree the split details with Madina before training. |