Summary of the finished sprint

Madina Khaimuldina

| Start date | End date | Ulugbek Norbutaev | Emmanuel Omotobora | Carla Otero | Carla Susana López | Madina Khaimuldina |
| --- | --- | --- | --- | --- | --- | --- |
| 16/10/2026 | 30/10/2026 | Run Express and connect session registration/login | Set up collaboration and build the small template shell | Learn the schema and create the first migrations | Audit one dataset and freeze the prediction input contract | Write the question, one-page evaluation rule and requirements |

2. Summary of the finished sprint.

| Finished tasks | Evaluation protocol (evaluation-protocol.md); Requirements (requirements- v1.md); PR #3 submitted; |
| --- | --- |
| Unfinished tasks | PR #3 merge (awaiting review); |
| What went well? | Dataset evaluation setup & PR workflow; |
| What (and how) could be improved? | Scope note needs to be confirmed; |