# Summary of the finished sprint

1. Table of the finished sprint.

| Start date | End date | Ulugbek Norbutaev | Emmanuel Omotobora | Carla Otero | Carla Susana López | Madina Khaimuldina |
| --- | --- | --- | --- | --- | --- | --- |
| 16/10/2026 | 30/10/2026 | Run Express and connect session registration/login | Set up collaboration and build the small template shell | Learn the schema and create the first migrations | Audit one dataset and freeze the prediction input contract | Write the question, one-page evaluation rule and requirements |

2. Summary of the finished sprint.

| Finished tasks | Run Express and connect session registration/login; |
| --- | --- |
| Unfinished tasks | None |
| What went well? | Setting up the Express server with user registration, login, password hashing, and SQLite sessions went smoothly. Calling the Python prediction script from Node.js worked reliably using basic process input/output. The test scripts made it fast and easy to check that authentication and security rules pass. |
| What (and how) could be improved? | Team organization. At the start of Sprint 1, we didn't discuss who needed what from whom to finish their cards, so everyone assumed they could work independently. Toward the end, everyone had to rush because our tasks were actually dependent on each other. In Sprint 2, we will clarify all dependencies at the start and agree on which parts must be finished first so no one is blocked. |